}

Guía1. Definición Proyecto APT

Asignatura Capstone

- PARTE I

1. Antecedentes Personales

A continuación, se presenta una tabla en la que debes completar la información solicitada.

| Nombre estudiante | Haleym Gabriel Hidalgo Torres |
| --- | --- |
|  | Priscilla De Jesús Castro Burgos |
|  | Aarón Exequiel Vásquez Leal |
|  | Angel David Perugini Ruth |
| Rut | 27.018.924-5 |
|  | 20.886.328-2 |
|  | 21.454.774-0 |
|  | 27.576.748-4 |
| Carrera | Computer Engineering |
| Sede | Plaza Norte |

2. Descripción Proyecto APT

En la descripción debes señalar brevemente el nombre de tu proyecto APT y las competencias del perfil de egreso que vas a poner en práctica. Si en tu carrera están definidas las áreas de desempeño, también menciona a qué áreas de desempeño está vinculado el proyecto.

| Nombre del proyecto | AuraVision |
| --- | --- |
| Área (s) de desempeño(s) | Software Development, IoT, 3D Design, Electronics, Applied Research, Artificial Intelligence, Databases, Systems Architecture, and Cloud Solutions. |
| Competencias | Software Solutions Development, Project Management, Security and Quality, Critical Analysis for Companies with Innovation. |

3. Fundamentación Proyecto APT

A continuación, se presentan distintos campos que debes completar con la información solicitada. Esta sección busca que describas en detalle tu proyecto y justifiques su relevancia y pertinencia.

| Relevancia del proyecto APT | The central problem is the physical vulnerability faced by visually impaired people when navigating urban environments, specifically due to obstacles at face and torso level. The traditional cane, while essential, has a limited reach at ground level, leaving the upper body unprotected against hazards such as branches, signs, or poles. AuraVision seeks to address this safety gap through an intelligent assistance system that detects threats within a critical range. This project represents a real contribution to the fields of Engineering, IoT (Internet of Things), and Data Science. Solving this problem requires: - Hardware and Embedded Systems: The development of a physical device capable of processing sensor data in real time. - Data Processing and Computer Vision: The implementation of algorithms to identify specific objects and manage intuitive haptic signals. - Development of Scalable Solutions: Integration with mobile applications for user data management and device personalization. The situation is situated in the urban environment of Chile, a space that is currently not adapted and can be hostile for people with reduced mobility. The project has been validated and substantiated through information gathered from key institutions in the country, such as the National Disability Service (SENADIS) and the Central Library for the Blind. The direct impact is aimed at a critical group of the population in Chile: 150,000 people living with total blindness. The project seeks to restore their autonomy and safety in their daily mobility, mitigating the risk of accidents in public spaces. This challenge was selected due to the lack of low-cost technological devices available on the market that effectively complement the traditional cane. There is a professional opportunity to apply technical innovation to generate a tangible human impact, improving the relationship of users with their city. |
| --- | --- |
| Descripción del Proyecto APT | The AuraVision project's fundamental objective is to strengthen the autonomy and safety of visually impaired individuals in their daily mobility. It aims to complement the limitations of the traditional cane, mitigating the user's vulnerability to obstacles at torso and face level, where current tools cannot reach. It consists of an intelligent assistance system that uses sensors to monitor the environment in real time. The device detects collision threats within a critical range of 30 cm to 2 meters. To address this issue, the prototype processes the information and emits a haptic signal through directional vibrations. This allows the user to "feel" the location of the obstacle and identify hazards intuitively and naturally. Future plans include implementing computer vision to identify specific objects and a mobile application to manage the device's settings and status. |
| Pertinencia del proyecto con el perfil de egreso | The project acts as an ecosystem where the various areas of expertise within the degree program converge. Creating a physical device that detects obstacles requires a solid foundation in systems architecture. Furthermore, the future integration with a mobile app and the use of cloud solutions to manage information demonstrate a comprehensive application of the technological skills expected of a professional in this field, such as: - Software Development: This skill is necessary to program the device's logic, process sensor data in real time, and develop the mobile application interface that will allow users to configure the device's sensitivity. - Project Management: Addressing this challenge required structured planning, from gathering information from organizations like SENADIS and ONCE, to creating and testing a functional MVP with real users to iterate the design based on direct feedback. - Safety and Quality: Since the device protects people's physical safety in urban environments, safety expertise is vital to ensure the detection system is reliable and the haptic signal is precise enough to prevent actual collisions. - Critical Analysis for Companies with Innovation: The project stems from identifying a gap in the current market: the high cost of technological solutions and the limitations of the traditional cane. This challenge allows us to propose a low-cost solution that innovates by covering the "blind spot" of the torso and face. |
| Relación con los intereses profesionales | This project is the ideal setting to put my knowledge into practice. Project Management is central to my contribution at CITT, where I apply my skills in delegation, time management, and accountability to coordinate a team that integrates diverse areas such as 3D Design, electronics, and software development. Furthermore, my interest in Applied Research is reflected in the ongoing validation with real users and organizations like SENADIS, which ensures that the technical development is consistent with the social problem we aim to address. |
| Factibilidad de desarrollo del Proyecto APT | Timeline and Dedication: The project has a solid execution horizon, having begun its development phase in September 2025. This gives us a competitive advantage, allowing us to reach the next semester (August-December 2026) with a mature technological foundation. The 3.5 hours per week dedicated to the Thesis Portfolio, combined with constant independent work, are sufficient to complete the final iterations of the prototype, given that much of the applied research and system logic have already been validated. Resources and Materials: The bill of materials is defined and readily available on the electronics market. The use of the XIAO ESP32-S3 Sense as the core, along with US-100 sensors and MAX98357 audio modules, allows for a compact and efficient architecture. The availability of AWS licenses guarantees a robust cloud infrastructure for data scaling, making assembly and commissioning technically feasible within the academic term. External Factors: Enablers: We have a key strategic support network: the CITT at DuocUC Plaza Norte provides the necessary technical environment, while the Central Library for the Blind (BCC) and SENADIS offer a real-world validation framework and access to end users, ensuring that the project maintains a relevant and technically validated social impact. Challenges and Solutions: The main challenge is the potential expansion of the scope due to the high expectations of partner organizations and administrative bureaucracy. How do we solve this? By implementing agile project management based on strict milestones. We will prioritize meeting the functional MVP defined for the Capstone, managing collaborators' expectations through transparent communication and rigorous monitoring of goals, ensuring that additional functionalities are projected in the future roadmap without compromising the current delivery. |

- PARTE II

4. Objetivos

En este apartado debes definir objetivos generales y específicos del Proyecto APT. Es importante aclarar que los objetivos se deben plantear en forma clara, concisa y sin dar mayores explicaciones, es decir, deben entenderse por sí solos. Se sugiere redactarlos utilizando un verbo en infinitivo, pues ello obliga a precisar acciones concretas.

| Objetivo general | Develop and scale an accessible technological solution based on a smart device in the form of glasses, equipped with sensors, haptic feedback and artificial vision, along with a cloud infrastructure and mobile application, that allows to complement the use of the white cane and improve autonomy, safety and detection of aerial/elevated obstacles in people with visual disabilities. |
| --- | --- |
| Objetivos específicos | 1. Implement Computer Vision models for advanced environment detection: Deploy an AI inference system in the cloud to identify specific people and objects in the user's path (such as traffic lights, windows, tree branches, and scooters). Refine the device's haptic feedback and sensor capabilities. 2. Deploy the backend and cloud infrastructure (Cloud Services): Configure a scalable architecture on Google Cloud (including Cloud Run for the API in FastAPI, Cloud SQL PostgreSQL, Secret Manager, and Cloud Build CI/CD pipeline) that supports efficient and cost-effective data processing. 3. Develop the Mobile Application and user monitoring platform: Design and implement a secure mobile application (with authentication) that allows the user and their network to view the alert history and monitor the device's status in real time (battery, estimated lifespan, temperature, and connectivity). 4. Validate the accessibility and technical-economic viability of the prototype: Evaluate the performance of the MVP prototype with real users and organizations in the sector (such as SENADIS, ONCE or the Central Library for the Blind), ensuring that it maintains an accessible cost structure compared to high-value alternatives in the market. |

5. Metodología

En el siguiente apartado deberás describir la metodología, propia de tu disciplina, que utilizarás para resolver el proyecto APT antes descrito, incluyendo las etapas y métodos de trabajo.

Descripción de la Metodología

Methodology Description To address the development of AuraVision, the Lean Startup methodology framework is used, centered on the continuous cycle of learning and rapid iteration: Build - Measure - Learn. This methodology allows us to minimize technological and financial risk while iteratively validating the fit between the solution and the real needs of users with visual impairments. Since the project is currently in Iteration 3, the focus has shifted from basic hardware validation to technical scalability, Artificial Intelligence integration, and the consolidation of the Cloud/Mobile architecture. Stages and Working Methods (Iteration 3: Scaling and AI Integration) The work in this iteration is structured in four key methodological stages: Stage 1: Technological Design and Integration (Build) - Artificial Vision Development: Implementation of AI models for the detection and inference of specific objects in real time (people, traffic lights, windows, tree branches, and scooters). - Hardware-Software Integration: Consolidation of ultrasonic sensor readings on the Seeed Studio XIAO ESP32-S3 Sense board and optimization of proportional haptic vibration signals based on obstacle distance. - Cloud Infrastructure Deployment: Configuration of the cloud backend using Cloud Run containers (FastAPI), a Cloud SQL relational database (PostgreSQL), secret management (Secret Manager), and CI/CD pipelines on Google Cloud. - Mobile App Development: Construction of the authentication module, user interface, and device telemetry visualization (battery level, estimated runtime, temperature, and alert log/history). Stage 2: Testing and Technical Monitoring (Measurement) - Latency and Performance Tuning: Measurement of processing and response time from when the sensor/camera captures the signal until the user receives the directional vibration. - Cost and Resource Control: Monitoring and optimization of cloud architecture consumption (especially the inference instance on the Compute Engine GPU) to ensure the project's financial viability. Stage 3: Validation with Users and Organizations (Learning) - Field Testing with Real Users: Evaluation of the refined prototype in dynamic, urban environments with visually impaired individuals, in coordination with or based on recommendations from specialized institutions such as SENADIS, the Central Library for the Blind, and ONCE. - Feedback Gathering: Evaluation of perceived safety in the presence of overhead/elevated obstacles (waist-high) and the usability of the mobile application. Stage 4: Analysis and Iteration of Pivots/Improvements (Lean Cycle) - Processing of qualitative and quantitative data obtained from testing to define the final adjustments to the MVP in the next software version and the physical design of the device. Job Descriptions: Team Member: Haleym Hidalgo Role: Firmware Developer and Hardware Integrator Job Objective: To develop, implement, and validate the firmware components necessary for the operation of the Aura Vision smart glasses prototype, ensuring the correct capture, processing, storage, and transmission of information generated by the device's electronic components, as well as its integration with the other technological components of the solution. Functions: - Develop and adjust the firmware associated with the Aura Vision prototype. - Implement the distance calculation functionality using the sensors incorporated into the device. - Develop the functions for storing information generated by the glasses. - Implement mechanisms to delete and manage locally stored data. - Implement the sending of data from the device to backend services. - Develop mechanisms to detect and report the status of the electronic components. - Implement and configure the device's Bluetooth connectivity. - Participate in the integration between electronic components, firmware, and backend services. - Execute functional and integration tests of the firmware. - Identify and correct issues detected during prototype testing. - Participate in the printing, assembly, and functional validation of the MVP. - Document the code, configurations, tests, and technical procedures associated with the developed components. Team Member: Aaron Vasquez Role: Backend and Artificial Intelligence Developer Job Objective: To design, develop, and integrate the backend services and artificial intelligence components of Aura Vision, ensuring the processing of data generated by the lenses, user management, alert generation, and the implementation and evaluation of the person recognition models required by the solution. Functions: - Design and develop the backend services required by AuraVision. - Implement authentication and authorization mechanisms. - Develop middleware to manage requests, validations, and access controls. - Implement CRUD operations associated with user profiles. - Develop services to receive and process data sent from the lenses. - Implement the logic for generating and managing alerts. Develop services to query and report the status of device components. - Implement services associated with the solution configuration. - Design and document the APIs necessary for integration between the different components. - Research alternative artificial intelligence models for human recognition. - Evaluate and select models considering the project's technical requirements. - Refine the selected model according to the results obtained. - Implement the recognition model in cloud infrastructure. - Execute functional and technical tests on the model. - Analyze the results obtained and identify opportunities for improvement. - Execute retraining processes when test results require it. - Perform new tests on the retrained models. - Participate in the integration of firmware, backend, frontend, and artificial intelligence. - Document services, APIs, models, configurations, and test results. Team Member: Priscilla Castro Role: Frontend Developer Job Objective: To design, develop, and implement the user interfaces for Aura Vision, enabling users to interact with the solution's functionalities, view information and alerts generated by the lenses, check the device status, and manage its settings. Functions: - Design and implement the user interfaces defined for Aura Vision. - Implement the interface for the authentication process. - Develop the functionalities associated with the user profile. - Implement the display of alerts generated by the system. - Develop interfaces to check the status of device components. - Implement the configuration options available to the user. - Integrate the developed interfaces with the services provided by the backend. - Implement validations for forms, entered data, and system responses. - Properly manage error messages and the status of operations performed by the user. - Execute functional tests on the developed interfaces. - Participate in integration tests with the backend and the device. - Make adjustments based on functional testing and team feedback. - Document the implemented frontend components and functionalities. Team Member: Angel Perugini Role: 3D Designer and Prototype Developer Job Objective: To design, adapt, and validate the physical structure of the Aura Visión smart glasses prototype, ensuring the design allows for the proper integration of required electronic components and meets criteria regarding functionality, ergonomics, manufacturing, and usability during MVP testing. Functions: - Design and maintain 3D models for the Aura Visión prototype. - Analyze feedback from previous versions and make necessary corrections. - Adapt the glasses' design to incorporate the camera. - Design the spaces, mounts, and mechanisms needed to integrate the speaker. - Design and adjust the device's nose pad/bridge. - Incorporate ergonomic and comfort criteria into the prototype design. - Evaluate dimensions, tolerances, and the layout of electronic components. - Coordinate the prototype's physical requirements with the person responsible for firmware and hardware integration. - Prepare files for manufacturing and 3D printing. - Participate in the fabrication and assembly of the MVP. - Conduct physical tests on the prototype. - Identify design issues detected during integration. - Implement corrections and improvements based on test results. - Maintain version control for developed designs.

6. Evidencias

A continuación, describe qué evidencias serán evaluadas en el informe de avance y en el informe final de tu proyecto APT. Estas evidencias deben ser acordadas con tu docente. Se entenderá por evidencia los productos que se desarrollen durante el proyecto y cuyo propósito sea visibilizar o documentar cómo se ha implementado el trabajo.

| Tipo de evidencia (avance o final) | Nombre de la evidencia | Descripción | Justificación |
| --- | --- | --- | --- |
| End | Aura Vision physical prototype | Lens/functional device that integrates camera, processing and interaction mechanisms. | Validate the existence of the lens-type base hardware capable of housing the physical components necessary for operation. |
| End | Visual capture system | Capture images/video of the surroundings using the built-in camera. | Check the hardware's ability to record the user's environment in real time. |
| End | Object dataset | A defined, conditioned and documented set of objects relevant to the context of use (people, traffic lights, windows, branches, scooters). | It guarantees the availability of training data adapted to the user's real urban context. |
| End | Object detection model | Trained/adapted model capable of detecting the defined classes. | Ensure the presence of the Artificial Intelligence component essential for classifying obstacles |
| End | Processing and inference pipeline | Complete flow: capture + processing + modeling + detection = result. | Demonstrates the sequential operation of the data flow between image capture and obtaining the prediction. |
| End | Reliable engine | Filtering detections based on confidence level to reduce false alerts. | Avoid overwhelming the user by reducing false alarms before notifying the presence of an object. |
| End | Object prioritization engine | Determining which detections should be communicated based on relevance and context. | Select and prioritize the most critical alert when multiple obstacles are present simultaneously. |
| End | Identification of relative position | Basic indication of object location: front, left/right or other technically feasible classification. | It gives the user a spatial awareness of the location of the detected obstacle. |
| End | Backend / API | Integration and communication between device, mobile application, web platform and Cloud services (FastAPI, Cloud Run, Cloud SQL). | It constitutes the centralized infrastructure to coordinate the project's requests, services, and storage. |
| End | User management and configuration | Profiles and operating/accessibility preferences. | It allows for the secure and personalized management of each user's parameters. |
| End | Event log and history | Controlled storage of detections, commands, errors, and metrics necessary for evaluation. | It allows maintaining the traceability of events generated by the device for technical analysis. |
| End | Auditory feedback | Converting relevant detections into audio messages. | Validate the delivery of processed information to the user through a secure and intuitive sensory channel. |
| End | Voice recognition module | Interpretation of voice commands defined to control or query the solution. | It allows hands-free interaction, facilitating operability for people with visual impairments. |
| End | Voice command engine | Execution of actions based on recognized instructions. | It ensures that spoken commands translate into effective responses and configurations in the system. |
| End | Accessible mobile application | Configuration, device interaction, voice commands, and querying defined functions | It provides a portable interface accessible to the user and their companions. |
| End | Web platform | User administration, configurations, technical information and/or monitoring according to scope. | It facilitates centralized administrative management and device control |
| End | Technical Dashboard | Visualization of detections, errors, reliability, performance, and system behavior. | It provides a visual tool for monitoring system status and metrics in real time. |
| End | Model evaluation | Accuracy, recall, F1/mAP where applicable, false positives/negatives, and analysis by class. | It quantitatively demonstrates the level of accuracy and reliability of the machine vision model. |
| End | Performance evaluation | Detection latency, command response time, and resource consumption. | It certifies that the response time is fast enough to prevent accidents on public roads. |
| End | Security and privacy | Protection of communications and proper handling of user images, audio and data. | Ensure compliance with standards for the protection of personal data and data transmissions. |
| End | Test plan and report | Unitary, functional, integration, AI/model, speech recognition, performance and security. | Document the methodology and provide evidence of the correct technical functioning of each component. |
| End | Accessibility and usability testing | Evaluation of interaction through voice/audio and system usefulness with target users or defined validation mechanism. | It confirms that the solution is accessible, practical, and meets the real mobility needs of users. |
| End | Complete solution integration | Functional communication between lenses + AI + voice + App + Web + Backend. | It demonstrates the full interoperability of all components of the AuraVision ecosystem. |
| End | Deployment / functional prototype | Complete solution available for demonstration in controlled scenarios. | Evidence of the project's completion is a fully operational MVP prototype ready for presentation. |

7. Plan de Trabajo

En la siguiente tabla define la planificación de tu Proyecto APT de acuerdo a lo requerido.

| Plan de Trabajo Proyecto APT |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competencia o unidades de competencias | Nombre de Actividades/Tareas | Descripción Actividades/Tareas | Recursos | Duración de la actividad | Responsable | Observaciones |
| Embedded Systems and Hardware | Aura Vision physical prototype | Design, assembly and integration of the physical device, lens type, with camera, ESP32-S3 processor and vibration motors. | ESP32-S3 Sense board, 3D frame, battery, PWM motors, soldering kit. | 3 weeks | Haleym Hidalgo | Facilitator: Availability of compact components. Challenge: Minimizing weight and ensuring ergonomic comfort. |
| Computer Vision and Capture | Visual capture system | Configuration and integration of the camera module into the lenses for smooth transmission/capture of images of the environment. | OV2640 camera module, ESP32-S3 memory buffer, capture firmware. | 1.5 weeks | Aaron Vasquez | Facilitator: Native camera connectivity on the board. Challenge: Automatic adaptation to sudden changes in outdoor light. |
| Data Engineering and Machine Learning | Object dataset | Collection, structuring, labeling and curation of the limited set of data (people, traffic lights, windows, branches, scooters). | Urban field images, LabelImg / Roboflow platform, cloud storage. | 2 weeks | Aaron Vasquez | Facilitator: Public datasets for general classes. Difficulty: Labeling specific overhead obstacles (branches and windows). |
| Artificial Intelligence and Deep Learning | Object detection model | Training and optimization of neural network/vision model for accurate real-time obstacle classification. | GCP Server Compute Engine GPU L4, PyTorch, TensorFlow, Python. | 3 weeks | Aaron Vasquez | Facilitator: High-performance GPU L4 processing. Challenge: Avoiding overfitting on complex objects. |
| AI Architecture and Software | Processing and inference pipeline | Construction of the automated continuous flow: capture -> sending -> inference in model -> generation of result. | Processing scripts in Python, WebSockets/HTTP protocols, OpenCV. | 2 weeks | Aaron Vasquez | Facilitator: Modularized pipeline. Challenge: Reducing latency to milliseconds for timely alerts. |
| Software Logic and Filtering | Reliable engine | Development of the certainty threshold algorithm to filter out doubtful predictions and minimize false alarms. | Logic in Python, probabilistic validation algorithms. | 1 week | Aaron Vasquez | Facilitator: Adjustable parameters. Difficulty: Finding the exact balance between sensitivity and false positives. |
| Algorithms and Intelligent Systems | Object prioritization engine | Programming the business logic to prioritize the most critical alert when multiple obstacles exist simultaneously. | Backend code module (FastAPI), object criticality matrix. | 1.5 weeks | Aaron Vasquez | Facilitator: Well-defined business rules. Challenge: Dynamically assessing proximity versus type of hazard. |
| Computational Geometry and Sensors | Identification of relative position | Spatial calculation logic to determine and label the location of the obstacle (front, left, right, elevated). | Directional ultrasonic distance sensors, quadrant analysis in the image. | 1.5 weeks | Aaron Vasquez | Facilitator: Multi-sector ultrasonic sensors. Difficulty: Synchronizing sensor readings with the camera's bounding box. |
| Haptic and Multimedia Systems | Auditory/haptic feedback | Programming of the audio emission system and directional vibration signals with intensity proportional to the distance. | Sound module, PWM vibration motors, DC switch, intensity controller. | 2 weeks | Priscilla Castro Haleym Hidalgo | Facilitator: Highly responsive PWM components. Challenge: Avoiding sensory fatigue from overstimulation in the user. |
| Natural Language Processing (NLP) | Voice recognition module | Integration of the engine for capturing and interpreting spoken user instructions to operate the glasses. | Offline/online STT (Speech-to-Text) libraries, integrated microphone. | 2 weeks | Haleym Hidalgo | Facilitator: Lightweight voice recognition models. Challenge: Filtering out ambient street noise. |
| Software Control Architecture | Voice command engine | Development of the layer that executes configuration or query actions in the system according to the recognized phrases. | Command interpreter module in Python/FastAPI. | 1 week | Priscilla Castro | Facilitator: Limited and structured command vocabulary. Difficulty: Managing variations in the user's tone or modulation. |
| Mobile Frontend Development and Accessibility | Accessible mobile application | Design and programming of the secure mobile app with screen readers for device configuration and monitoring. | Mobile framework (Flutter/React Native), components compatible with TalkBack/VoiceOver. | 4 weeks | Priscilla Castro | Facilitator: WCAG standards and mobile accessibility guidelines. Difficulty: Testing with multiple text sizes and speech synthesizers. |
| Web Development and Management | Web platform | Construction of the administrative web platform for user control, system parameters and global monitoring. | Web Framework (React/Vue/Angular), HTML5, CSS3, API consumption. | 3 weeks | Priscilla Castro | Facilitator: Reuse of design system components. Challenge: Real-time data synchronization with the cloud. |
| Cloud Engineering and Backend Development | Backend / API | Creation and deployment of the set of Cloud services and REST endpoints in FastAPI to connect lenses, app and web. | Cloud Run, FastAPI, Python, Swagger/OpenAPI. | 3 weeks | Aaron Vasquez | Facilitator: High performance and low latency of FastAPI. Challenge: Optimal concurrency and connection management. |
| Security and User Administration | User management and configuration | Implementation of the secure authentication module, user profiles, and operating preferences. | Cloud SQL PostgreSQL, JWT, Secret Manager. | 2 weeks | Aaron Vasquez Priscilla Castro | Facilitator: Proven authentication patterns (OAuth2/JWT). Difficulty: Securely safeguarding credentials and sensitive data |
| Databases and Logging | Event log and history | Development of the database and scripts to store the history of alerts, usage, metrics and operational errors. | Cloud SQL PostgreSQL, relational schemas, structured logs. | 1.5 weeks | Aaron Vasquez Priscilla Castro | Facilitator: Reliable persistence in PostgreSQL. Challenge: Handling high volumes of events without slowing down the database. |
| Data Visualization and Monitoring | Technical Dashboard | Creation of graphic panels to visualize battery, temperature, response time, errors and connection status. | Grafana / Custom Web Dashboard, charting libraries (Chart.js). | 2 weeks | Priscilla Castro | Facilitator: Seamless integration via telemetry endpoints. Challenge: Formatting technical metrics clearly for the administrator. |
| Evaluation of AI Algorithms | Model evaluation | Performance testing of the detection model by recording Precision, Recall, F1-Score and mAP metrics per class. | Validation scripts, confusion matrix, dataset test suite. | 1 week | Aaron Vasquez | Facilitator: Automated evaluation tools in PyTorch. Difficulty: Balancing F1-Score in classes with few samples. |
| Performance and Systems Engineering | Performance evaluation | Measurement of total response latency, voice processing times, and battery/resource consumption. | Profiling tools, multimeters, cloud resource monitors. | 1.5 weeks | Aaron Vasquez | Facilitator: Integrated hardware and cloud telemetry. Challenge: Optimizing the microcontroller's battery consumption. |
| Cybersecurity and Data Protection | Security and privacy | Implementation of data encryption, protection in transmissions and ethical treatment of images and audio. | HTTPS/TLS protocols, encryption at rest, data protection standards. | 1.5 weeks | Aaron Vasquez Priscilla Castro | Facilitator: Certificates and integrated security in GCP. Difficulty: Real-time anonymization of captured images. |
| Quality Assurance (QA) | Test plan and report | Development and execution of the comprehensive testing plan (unit, functional, AI, performance and security). | QA documentation, testing suites (PyTest, Jest, Postman). | 2 weeks | Angel Perugini | Facilitator: Progressive testing coverage per component. Difficulty: Simulating connectivity failures during travel. |
| Social Validation and Ergonomics | Accessibility and usability testing | Real-world testing sessions with visually impaired users and institutional feedback (SENADIS, ONCE, etc.). | Prototipos operativos, pautas de usabilidad, grabaciones de campo. | 2.5 weeks | Angel Perugini Aaron Vasquez Priscilla Castro Haleym Hidalgo | Facilitator: Link with sector entities (Central Library for the Blind, ONCE). Challenge: Coordinating schedules and safe urban spaces. |
| Integration of Complex Systems | Complete solution integration | Final interconnection and functional synchronization of the entire ecosystem (Lens + AI + Voice + App + Web + Backend). | Integrated testing environment, Cloud Build CI/CD channel. | 2 weeks | Angel Perugini Aaron Vasquez Priscilla Castro Haleym Hidalgo | Facilitator: Use of standardized APIs and clear interfaces. Challenge: Real-time debugging of cross-module errors. |
| Deployment and Commissioning | Deployment / functional prototype | Final deployment and preparation of the complete solution for operational demonstration in controlled scenarios. | Consolidated MVP prototype, active Cloud servers, user guide. | 1 week | Angel Perugini Aaron Vasquez Priscilla Castro Haleym Hidalgo | Facilitator: Automated production environment in GCP. Difficulty: Ensuring 100% stability during the live demonstration. |

8. Carta Gantt

Busca un formato de Carta Gantt que te acomode y organiza en este las actividades planificadas en el punto anterior considerando el periodo asignado para el desarrollo de tu Proyecto APT. Debes mantener la temporalidad del periodo académico en el desarrollo de las tres fases que contempla la Asignatura de Portafolio de Título.

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| ERS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Architectural Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Firmware - Distance Calculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Firmware - Fun. Save Data |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Firmware - Fun. Delete Saved Data |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Firmware - Send Data to the Backend |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Firmware - Detect Component Status |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Firmware - Bluetooth Connection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Frontend - Authentication |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Frontend - Profile |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Frontend - Display Alerts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Frontend - Show Component Status |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Frontend - Configuration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend - Authentication |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend - Middleware |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend - CRUD Profile |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend - Receiving Lens Data |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend - Generate Alerts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend - Show Component Status |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Backend - Configuration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3D Design - Feedback-Based Corrections |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3D Design - Camera Opening |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3D Design - Speaker Adaptation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3D Design - Nasal Support Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3D Design - MVP Print |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AI - Research on People Recognition Models |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AI - Refine Person Recognition Model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AI - Cloud Model Implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AI - Model Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AI - Model Retraining |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AI - Testing of the Re-Trained Model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Status Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Library for the Blind - Visual Resources |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Library for the Blind - Field Test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capstone - Visual Resources |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capstone - Practical Presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |